## Slide 1
Meridian Components
Inventory Dashboard Modernization

## Slide 2
Our Understanding
• Existing Vue 3 + FastAPI application
• Reports page has filter, i18n, and data consistency issues
• IT requires end-to-end browser tests before approving changes

## Slide 3
Why This Matters
• Operations depend on accurate inventory and report data daily
• Restocking recommendations reduce manual workload and stockouts
• Automated tests lower risk and enable safe future maintenance

## Slide 4
Proposed Approach
REPAIR: Audit and fix the Reports module end to end
BUILD: New Restocking recommendations view
PROTECT: Add browser-level tests for core workflows
DOCUMENT: Deliver current-state architecture overview

## Slide 5
Core Deliverables
• Reports remediation and quality fixes
• Restocking recommendations feature
• Playwright end-to-end test coverage
• Architecture documentation for Meridian IT

## Slide 6
Timeline
Week 1: Discovery and Reports remediation
Week 2: Restocking feature development
Week 3: Browser tests, documentation, handoff

## Slide 7
Pricing Summary
• Estimated effort: 9 days
• Not-to-exceed: $28,000
• Includes remediation, feature delivery, tests, and handoff
• Optional enhancements quoted separately

## Slide 8
Optional Enhancements
• UI modernization aligned to current standards
• Expanded internationalization across all modules
• Operator-selectable dark mode for low-light environments

## Slide 9
Why Us
We blend hands-on remediation with pragmatic governance.
Fix what is broken. Add requested capability.
Leave Meridian with tests and docs for safe future change.

## Slide 10
Next Steps
Approve scope for required phase
Confirm clarifying questions
Begin discovery review of codebase and data flows